WEEK 5:

SYSTEM INTEGRATION AND PROTOTYPE PREPARATION

Balisacan, Mark Justin F.

Binuya, John Lloyd A.

Reyes, Allysa B.

WEEK 5: SYSTEM INTEGRATION AND PROTOTYPE PREPARATION

I. INTENDED LEARNING OUTCOME (ILO)

At the end of this laboratory activity, students should be able to:

Integrate completed system modules into a functional Alpha Version, conduct preliminary functionality checking, document integration results, and prepare professional prototype presentation materials for stakeholder evaluation.

II. PERFORMANCE TASK

By Week 5, the individual modules developed during Weeks 3 and 4 should be integrated into a single working system. Before presenting the prototype to stakeholders in Week 6, your team must verify module interactions, identify and resolve integration issues, and prepare prototype presentation materials.

The resulting Alpha Version should demonstrate the major functionalities of the system and provide evidence that the project is progressing toward deployment readiness.

III. WEEK 5 ACTIVITIES

Activity 1 – Module Integration Planning

Activity 2 – Full System Integration

Activity 3 – Preliminary Functionality Checking

Activity 4 – Alpha Version Validation

Activity 5 – Prototype Presentation Preparation

Activity 6 – System Integration Documentation

Activity 7 – Adviser Validation

ACTIVITY 1

MODULE INTEGRATION PLANNING

Purpose

To identify all modules that will be combined into the Alpha Version and verify their readiness for integration.

Procedure

- Review all completed modules from Weeks 3 and 4.

- Verify module completion status.

- Identify dependencies among modules.

- Establish integration sequence.

- Complete Form 1.

FORM 1

MODULE INTEGRATION PLAN

Directions

List all modules to be integrated into the Alpha Version.

| Module | Completion Status | Dependency | Integration Sequence |
| --- | --- | --- | --- |
| Authentication and User Registration Module | Complete | Database, OTP service | 1 |
| User Verification Module | Complete | Authentication, Database, Camera | 2 |
| User and Role Management Module | Complete | Authentication, Database | 3 |
| Resident Report Submission Module | Complete | Authentication, GPS, Camera, Database | 4 |
| Report Validation Module | Complete | Report Submission, User Management | 5 |
| Branch Admin Lineman Assignment Module | Complete | Report Validation, Lineman Accounts, Lineman Availability | 6 |
| Lineman Task Management Module | Complete | Lineman Assignment, Database | 7 |
| Report Status Tracking Module | Complete | Report Submission, Task Management | 8 |
| GPS and Map Visualization Module | Complete | GPS, Report Database, Mapping Service | 9 |
| Notification Module | In Progress | Report Status, Barangay Data, Notification Service | 10 |
| Power Advisory Module | Complete | Database, Barangay Data, User Management | 11 |
| Descriptive Analytics Module | Complete | Report Database, Status Tracking | 12 |
| Report Generation and Printing Module | In Progress | Report Database, Analytics | 13 |

Integration Readiness Checklist

☑Database Ready

☑ Authentication Ready

☑ Core Functionalities Ready

☑ User Interfaces Ready

☑ Repository Updated

Prepared by: Allysa B. Reyes

Group Leader

ACTIVITY 2

FULL SYSTEM INTEGRATION

Purpose

To combine all completed modules into a single working system.

Procedure

- Integrate front-end modules.

- Integrate back-end services.

- Connect database operations.

- Verify communication among modules.

- Complete Form 2.

FORM 2

SYSTEM INTEGRATION CHECKLIST

Directions

Indicate the integration status of each component.

| Component | Status | Remarks |
| --- | --- | --- |
| User Interface Modules | Integrated | All major user interface modules are integrated and functional. |
| Authentication Module | Integrated | User registration, login, and authentication features are integrated. |
| Database Module | Integrated | Database operations for storing and retrieving system data are integrated. |
| Reporting Module | Integrated | Report submission, management, and status tracking features are integrated. |
| Notification Module | In Progress | Notification features are currently being developed and integrated. |

Integration Verification

| Verification Item | Result |
| --- | --- |
| Data Flow Verified | Pass |
| Module Communication Verified | Pass |
| Database Transactions Verified | Pass |
| User Access Verified | Pass |

Required Evidence

| MOBILE □ Integration Screenshots |  |
| --- | --- |
| □ Running System Screenshot | □ Repository Commit Evidence |

ACTIVITY 3

PRELIMINARY FUNCTIONALITY CHECKING

Purpose

To verify that major system functions operate correctly before prototype presentation.

Procedure

- Execute major user transactions.

- Verify expected outputs.

- Identify integration errors.

- Record corrective actions.

- Complete Form 3.

FORM 3

PRELIMINARY FUNCTIONALITY TEST REPORT

Directions

Test the major functionalities of the system.

| Functionality | Expected Result | Actual Result | Status |
| --- | --- | --- | --- |
| User Login | The user can log in using valid credentials and is redirected to the appropriate dashboard.. | User successfully logged in and was redirected to the appropriate dashboard. | Pass |
| Data Entry | The system accepts and saves valid user inputs correctly. | The system accepts and saves valid user inputs correctly. | Pass |
| Data Processing | The system correctly processes submitted data according to the required system workflow.. | The system correctly processes submitted data according to the required system workflow.. | Pass |
| Data Retrieval | The system retrieves and displays the requested data accurately.. | Data was successfully retrieved and displayed correctly. | Pass |
| Report Generation | The system generates reports based on the available system data.. | Reports were successfully generated based on the recorded data. | Pass |

Issues Encountered

| Issue | Severity | Corrective Action |
| --- | --- | --- |
| UI is not responsive on mobile devices | Medium | Adjusted the responsive layout, sizing, spacing, and navigation to ensure the interface displays properly on different mobile screen sizes. |
| No cancel option for power interruption reports | Medium | Added a cancel option that allows users to cancel a pending power interruption report before it is processed. |
| No view details option for reports in the Admin Portal | High | Added a view details function that allows administrators to view the complete information, location, description, and other relevant details of a submitted report. |
| No printable reports | Medium | Added a printable report feature that allows administrators to generate and print report records for documentation and reference. |

Tester Information

Conducted By: Dr. Desiray D. Nayga

Date: August 17, 2026

Required Evidence

□ Presentation Slides

□ Demonstration Script

□ Prototype Screenshots

ACTIVITY 6

SYSTEM INTEGRATION REPORT

Purpose

To document integration activities and Alpha Version development.

Procedure

- Summarize completed integration activities.

- Document modules integrated.

- Record testing activities.

- Identify remaining enhancements.

- Complete Form 6.

FORM 6

SYSTEM INTEGRATION REPORT

Project Information

Project Title: ISELCONNECT: A Power Outage and Visual Maintenance Reporting System

Date Submitted:

Integrated Modules

| Module | Status |
| --- | --- |
| User Interface Modules | Integrated |
| Authentication Module | Integrated |
| Database Module | Integrated |
| Reporting Module | Integrated |
| Notification Module | In Progress |

Integration Summary

- The major system modules, including the user interface, authentication, database, and reporting modules, have been successfully integrated. The Notification Module is currently under development and will be integrated once its remaining functions are completed.

Preliminary Testing Summary

- Preliminary testing was conducted on the integrated modules to verify their basic functionality and interaction. Issues such as mobile responsiveness, report viewing, cancellation of power interruption reports, and printable reports were identified and addressed through corrective actions.

Enhancements Planned Before Week 6

- Complete the integration of the unfinished modules.

- Implement and refine printable report generation.

- Conduct additional functionality and compatibility testing.

Prepared by: Allysa Reyes

Group Leader

Reviewed by: Dr. Desiray D. Nayga

Project Adviser

V. REQUIRED WEEK 5 SUBMISSION

- Form 1 – Module Integration Plan

- Form 2 – System Integration Checklist

- Form 3 – Preliminary Functionality Test Report

- Form 4 – Alpha Version Readiness Checklist

- Form 5 – Prototype Presentation Preparation Checklist

- Form 6 – System Integration Report

- Form 7 – Adviser Validation Record

- Alpha Version Source Code

- Prototype Presentation Slides

- Supporting Screenshots and Evidence

VI. WEEK 5 DELIVERABLES

✓ Alpha Version

✓ System Integration Report

✓ Prototype Presentation Materials

✓ Preliminary Functionality Test Results

✓ Updated Source Code Repository

VII. PERFORMANCE RUBRIC

| Criteria | Weight |
| --- | --- |
| Module Integration Completeness | 25% |
| Alpha Version Functionality | 25% |
| Preliminary Functionality Checking | 15% |
| System Integration Report | 15% |
| Prototype Presentation Materials | 10% |
| Repository Updates and Documentation | 10% |
| Total | 100% |