WEEK 4:

SYSTEM DEVELOPMENT II

Balisacan, Mark Justin F.

Binuya, John Lloyd A.

Reyes, Allysa B.

WEEK 4: SYSTEM DEVELOPMENT II

I. Intended learning outcome (ILO)

At the end of this laboratory activity, students should be able to:

Develop and integrate advanced system modules by implementing authentication and security features, integrating front-end and back-end components, and demonstrating functional interaction among major system modules in accordance with approved project requirements.

Ii. Performance task

Following the completion of initial module development during week 3, your team must continue system development by implementing advanced functionalities, securing user access through authentication and authorization mechanisms, and integrating front-end interfaces with back-end services and databases.

The outputs for this week should demonstrate that the project is transitioning from isolated module development into an integrated working system.

Iii. Week 4 activities

Activity 1 – development progress review

Activity 2 – advanced module development

Activity 3 – authentication and security implementation

Activity 4 – front-end and back-end integration

Activity 5 – integration testing

Activity 6 – repository update and documentation

Activity 7 – progress report no. 2 and adviser consultation

Activity 1

Development progress review

Purpose

To evaluate the completion status of week 3 outputs and identify remaining development tasks.

Procedure

- Review progress report no. 1.

- Review completed modules.

- Identify unfinished functionalities.

- Assign development tasks for week 4.

- Complete form 1.

FORM 1

DEVELOPMENT TASK ASSIGNMENT

Directions

List The Remaining Functionalities and Assign Responsible Team Members.

| Functionality/Module | Assigned Member | Priority | Target Completion |
| --- | --- | --- | --- |
| Resident Delete Report | John Lloyd Binuya | Low | August 12, 2026 |
| Error Message: Internet Connection | John Lloyd Binuya | Medium | August 12, 2026 |
| Account Active Status | John Lloyd Binuya | Medium | August 12, 2026 |
| Survey / Ratings | John Lloyd Binuya | Medium | August 12, 2026 |
| Valid ID User Authentication | John Lloyd Binuya Mark Justin Balisacan | High | August 14, 2026 |
| Report Verification | John Lloyd Binuya Mark Justin Balisacan | High | August 14, 2026 |
| Forget Password | John Lloyd Binuya | High | August 14, 2026 |
| Account Banning | John Lloyd Binuya | High | August 14, 2026 |
| Report Progress Tracker | John Lloyd Binuya Mark Justin Balisacan | Medium | August 12, 2026 |
| Map View | Mark Justin Balisacan | Medium | August 12, 2026 |
| Lineman Monitoring | John Lloyd Binuya Mark Justin Balisacan | High | August 12, 2026 |
| Power Advisory | John Lloyd Binuya Mark Justin Balisacan | High | August 12, 2026 |
| Analytics | John Lloyd Binuya Mark Justin Balisacan | High | August 12, 2026 |

Expected Outputs

□ Advanced Functional Modules

□ Authentication Module

□ Integrated Components

ACTIVITY 2

ADVANCED MODULE DEVELOPMENT

Purpose

To Continue the Implementation of Core and Supporting System Functionalities.

Procedure

- Develop Remaining Modules Identified in the Project Plan.

- Apply Coding Standards Established in Week 2.

- Conduct Developer-Level Testing.

- Upload Source Code to Repository.

- Complete Form 2.

FORM 2

ADVANCED MODULE DEVELOPMENT REPORT

Directions

Document All Modules Developed During Week 4.

| Module | Description | Status |
| --- | --- | --- |
| Resident Delete Report | Resident can now delete a report only if the status of the report is “pending”. | Completed |
| Error Message: Internet Connection | Since our app require an internet, when the user doesn’t have an internet access, it will show an error message that the user does not have an internet access. | Completed |
| Account Active Status | Admin can see which account or user is active. | Completed |
| Survey / Ratings | When the report was resolved there will be a pop-up to the residents notifying that the report they sent was resolve and they can rate their experience on reporting and monitoring the status of the report. | Completed |
| Valid ID User Authentication | To make sure that the resident will have a one account per person we ask for their valid id to assure that they are legitimate users and to avoid one person to have multiple accounts. They also take a selfie to verify that they are the legitimate owner of the id. | Completed |
| Report Verification | When the lineman accomplishes the report, the admin would verify if the report resolved by it provided “resolved report” photo and description. | Completed |
| Forget Password | Since we apply the one account per person, to avoid users from creating a new account when they forget the password of their account, they can change their account password by providing the otp that sent to their email to verify that the person is actually the owner of the email connected to their account. | Completed |
| Account Banning | To avoid multiple false report to one specific user, when the user reported 5 false report and rejected by the admin, their account will automatically ban | Completed |
| Report Progress Tracker | To make the residents updated to the status of the report | Completed |
| Map View | Provides a digital map of the service area to track the report locations. It includes a filtering function for reports to show all, pending, in-progress, or resolved issues. | Completed |
| Lineman Monitoring | Tracks the real-time location and status of field linemen. This module displays all lineman accounts and their details and includes the ability to create new accounts for linemen. | Completed |
| Power Advisory | Sends maintenance schedules and power interruption warnings to residents. | In Progress |
| Analytics | Processes system data to generate reports and insights regarding power distribution and operations. This includes a metric summary, an outage status tracker, and a top barangay chart. | In Progress |

Functionality Verification

| Test Conducted | Result |
| --- | --- |
| Input Processing | Pass |
| Data Validation | Pass |
| Business Logic Execution | Pass |
| Output Generation | Pass |

Required Evidence

MOBILE

| □ Screenshots Of Module Delete Function Account Active Status Valid ID User Authentication Forget Password Account Banning | Error Message: Internet Connection Survey / Ratings Report Verification Report Progress Tracker |
| --- | --- |
| □ Source Code Screenshot |  |

WEB

□ Screenshots Of Module Map View Lineman Monitoring Power Advisory Analytics Branch Module

□ Source Code Screenshot Map View Lineman Monitoring Power Advisory Analytics Branch Module □ Demonstration Screenshot Map View Lineman Monitoring Power Advisory Analytics Branch Module

ACTIVITY 3

AUTHENTICATION AND SECURITY IMPLEMENTATION

Purpose

To Implement User Authentication, Authorization, And Basic Security Controls.

Procedure

- Develop Login And Logout Functionalities.

- Implement User Role Management.

- Configure Access Permissions.

- Apply Password Protection Mechanisms.

- Test Authentication Processes.

- Complete Form 3.

FORM 3

AUTHENTICATION AND SECURITY IMPLEMENTATION REPORT

Directions

Indicate The Security Features Implemented in the System.

| Security Feature | Implemented | Remarks |
| --- | --- | --- |
| Login Authentication | ☑ | Secure user login |
| Logout Function | ☑ | Properly ends user session |
| Password Validation | ☑ | Validates password requirements |
| Role-Based Access Control | ☑ | Restricts access based on user role |
| Session Management | ☑ | Maintains secure user sessions |
| Input Validation | ☑ | Prevents invalid or unsafe inputs |

Authentication Testing Results

| Test Scenario | Result |
| --- | --- |
| Valid Login Credentials | Pass |
| Invalid Login Credentials | Pass |
| Unauthorized Access Attempt | Pass |
| Session Timeout Test | Pass |

Required Evidence

MOBILE

| □ Login Screen Screenshot | □ User Role Management Screenshot |
| --- | --- |

WEB

□ Login Screen Screenshot

□ User Role Management Screenshot

ACTIVITY 4

FRONT-END AND BACK-END INTEGRATION

Purpose

To Establish Communication Between User Interfaces, Application Logic, And Database Components.

Procedure

- Connect Front-End Forms to Back-End Services.

- Configure Database Transactions.

- Verify Data Flow Between Components.

- Test Create, Read, Update, And Delete (CRUD) Operations.

- Complete Form 4.

FORM 4

SYSTEM INTEGRATION REPORT

Directions

Document The Integrated Components of the System.

| Component Integrated | Status | Remarks |
| --- | --- | --- |
| User Interface ↔ Back-End | Integrated | The web and mobile interfaces successfully communicate with Supabase services. |
| Back-End ↔ Database | Integrated | Supabase successfully stores and retrieves data from the PostgreSQL database. |
| Authentication ↔ Database | Integrated | User authentication and account data are properly managed through Supabase. |
| Reporting ↔ Database | Integrated | Reports are successfully stored and retrieved from the database. |

CRUD Functionality Verification

| Function | Result |
| --- | --- |
| Create | Pass |
| Read | Pass |
| Update | Pass |
| Delete | Pass |

Required Evidence

MOBILE

□ Data Entry Demonstration □ Database Update Screenshot

WEB

□ Data Entry Demonstration

□ Database Update Screenshot

ACTIVITY 5

INTEGRATION TESTING

Purpose

To Verify That Integrated Modules Work Together Correctly.

Procedure

- Execute End-To-End System Transactions.

- Observe System Responses.

- Record Issues Encountered.

- Implement Corrective Actions.

- Complete Form 5.

FORM 5

INTEGRATION TESTING CHECKLIST

Directions

Test Integrated Modules and Record Results.

| Test Case | Expected Result | Actual Result | Status |
| --- | --- | --- | --- |
| Resident deletes pending report | Pending report is successfully deleted. | Report was successfully deleted. | Pass |
| User accesses app without internet | System displays an internet connection error message. | Error message was displayed. | Pass |
| Admin views account status | Admin can view whether an account is active. | Account status was displayed correctly. | Pass |

Issues Identified

| Issue | Severity | Action Taken |
| --- | --- | --- |
| Resident report deletion was initially limited to pending reports. | Low | Verified and implemented the restriction so only pending reports can be deleted. |
| No-internet access needed a clear user notification. | Medium | Added an internet connection error message when the application detects no network access. |
| Admin needed visibility of user account status. | Low | Implemented and verified the account active-status display in the admin interface. |

Tester Information

Conducted By: Allysa B. Reyes

Date: August 12, 2026

ACTIVITY 6

REPOSITORY UPDATE REPORT

Purpose

To Document All Development Activities Uploaded to the Repository.

Procedure

- Commit All Completed Code.

- Update Documentation.

- Record Development Milestones.

- Complete Form 6.

FORM 6

REPOSITORY UPDATE REPORT

Repository URL: https://github.com/ISELCONNECT-ORG/iselconnect_mobile

Commits Made This Week

| Commit Description | Date |
| --- | --- |
| Feat: report's delete function added | August 9, 2026 |
| Fix: delete function and notifier fixed | August 11, 2026 |
| feat ¦ style: duty timestamp and report list UI | August 11, 2026 |

Repository URL: https://github.com/ISELCONNECT-ORG/iselconnect_web

Commits Made This Week

| Commit Description | Date |
| --- | --- |
| Style.ManualEntry | August 8, 2026 |

Repository Evidence

MOBILE

| □ Updated Source Code | □ Commit History Screenshot |
| --- | --- |
| □ Team Contribution Screenshot |  |

WEB

□ Updated Source

□ Commit History Screenshot

ACTIVITY 7

PROGRESS REPORT NO. 2

Purpose

To summarize development accomplishments and evaluate readiness for system integration and alpha version preparation.

Procedure

- Review All Completed Activities.

- Summarize Development Accomplishments.

- Identify Issues Encountered.

- Describe Corrective Actions Taken.

- Identify Week 5 Targets.

- Complete Form 7.

FORM 7

PROGRESS REPORT NO. 2

Project Information

Project Title: ISELCONNECT: A Power Outage and Visual Maintenance Report Management System

Date Submitted: August 12, 2026

Accomplishments This Week

| Activity | Status |
| --- | --- |
| Advanced Module Development | In Progress |
| Authentication Implementation | Completed |
| Front-End And Back-End Integration | Completed |
| Integration Testing | In Progress |

Major Accomplishments

- Completed remaining system functions and modules.

- Implemented error handling.

- Verified that tested functions are working as expected.

Challenges Encountered

- Some functions required additional validation during testing.

- Internet connectivity affected system accessibility during testing.

Corrective Actions Taken

- Verified and improved account status monitoring.

Planned Activities for Week 5

- Continue testing remaining system modules.

Prepared By: Allysa B. Reyes

Group Leader

Reviewed By: Dr. Desiray D. Nayga

Project Adviser

FORM 8

ADVISER CONSULTATION RECORD

Directions

Present All Week 4 Outputs and Obtain Adviser Feedback.

| Topic Discussed | Recommendation |
| --- | --- |
| Module Development Progress |  |
| Authentication And Security Features |  |
| System Integration |  |
| Repository Updates |  |
| Readiness For Alpha Version |  |

Adviser Remarks

Required Actions Before Week 5

Adviser Signature:

Date: August       , 2026

V. REQUIRED WEEK 4 SUBMISSION

- Form 1 – Development Task Assignment

- Form 2 – Advanced Module Development Report

- Form 3 – Authentication And Security Implementation Report

- Form 4 – System Integration Report

- Form 5 – Integration Testing Checklist

- Form 6 – Repository Update Report

- Form 7 – Progress Report No. 2

- Form 8 – Adviser Consultation Record

- Screenshots And Supporting Evidence

VI. WEEK 4 DELIVERABLES

✓ Progress Report No. 2

✓ Integrated Functional Modules

✓ Authentication and Security Features

✓ Front-End and Back-End Integration

✓ Integration Testing Results

✓ Updated Source Code Repository

VII. PERFORMANCE RUBRIC

| Criteria | Weight |
| --- | --- |
| Completeness Of Module Development | 25% |
| Authentication And Security Implementation | 20% |
| Front-End And Back-End Integration | 25% |
| Integration Testing Documentation | 10% |
| Progress Report Quality | 10% |
| Repository Updates and Documentation | 10% |
| Total | 100% |