Balisacan, Mark Justin F.							BSIT 4-1 WMAD

Binuya, John Lloyd A.

Reyes, Allysa B.

WEEK 1: Project Review and Development Planning

INTENDED LEARNING OUTCOME

At the end of this activity, students should be able to:

Develop a comprehensive project implementation plan by reviewing the approved capstone proposal, validating project scope, incorporating panel recommendations, assigning project responsibilities, preparing a project schedule, and establishing project monitoring tools.

OVERVIEW OF WEEK 1 OUTPUTS

By the end of Week 1, each group must submit:

- Panel Recommendation Compliance Matrix

- Project Scope Validation Form

- Work Breakdown Structure (WBS)

- Revised Gantt Chart

- Project Development Plan

- Repository Setup Report

- Adviser Consultation Record

ACTIVITY 1

Review of Panel Recommendations

Purpose

To ensure that all recommendations from the proposal defense have been reviewed and addressed before implementation begins.

Procedure

- Secure a copy of the proposal defense evaluation sheet.

- Review all comments from the panel.

- Discuss as a group how each recommendation will be addressed.

- Complete Form 1.

FORM 1

PANEL RECOMMENDATION COMPLIANCE MATRIX

Instructions

For every recommendation:

- Copy the recommendation exactly as stated by the panel.

- Describe the action that the group will take.

- Identify supporting evidence.

- Mark the status.

| No. | Panel Recommendation | Planned Action | Evidence | Status |
| --- | --- | --- | --- | --- |
| 1 | Remove the terms web and mobile, real time, and crowdsource in the project title. | Revise the project title. | Updated the project title. | Completed |
| 2 | Describe how the agency currently handles the situation. | Revised the Background of the Project by including a clear description of the agency’s current manual processes in handling outage reports. | Updated the Background of the Project | Completed |
| 3 | Include in the objective the user acceptance, size it is reflected in the RRL. Include objective for evaluation of SUS. | Revised the objectives by adding evaluation components. | Revised research objectives and evaluation section with SUS included. | Completed |
| 4 | Discuss the user roles properly. | Revised by clearly explaining the user roles and their functions in the system. | Updated system user roles and responsibilities in Scope of the Study. | Completed |
| 5 | Replace or remove the term “non tech savy”. | Removed the term “non tech savy” | Revised manuscript with the term removed and replaced by appropriate wording. | Completed |
| 6 | Add RRL related to objective and itemize based on your objective. | Revised the RRL by aligning related literature with the study objectives. | Updated Review of Related Literature organized according to each research objective. | Completed |
| 7 | Include a comparison between My Naga and ISELCONNECT. | Revised the Chapter 2 by adding a comparison between My Naga and ISELCONNECT and explaining their differences. | Added comparison table and discussion between My Naga and ISELCONNECT in Chapter 2. | Completed |
| 8 | Use SMS OTP instead of email verification code | Upon creating account, users are required to upload a photo of their valid ID for verification and use email for OTP since email now require one number one email. | Updated account registration and verification workflow with valid ID submission and email OTP authentication. | Pending |
| 9 | Add a validation to avoid false report. | Use live photo instead of upload image. | Implemented live camera capture requirement for report submission to improve report authenticity. | Pending |
| 10 | Notifications should be limited to only the affected or specific area, instead of being sent to all consumers. | Implement a location-based notification system that sends alerts only to consumers within the affected barangay or service area. | Updated notification workflow to support area-based notification filtering. | Pending |

ACTIVITY 2

Project Scope Validation

Purpose

To verify that the approved project remains feasible and aligned with client requirements.

Procedure

- Review Chapter 1 and Chapter 3.

- Verify all objectives.

- Review scope and limitations.

- Identify any requested modifications.

- Complete Form 2.

FORM 2

PROJECT SCOPE VALIDATION FORM

Instructions

Check whether each component remains valid.

A. Objectives Validation

| Objective | Still Applicable? | Remarks |
| --- | --- | --- |
| Design, develop, and implement ISELCONNECT to streamline and improve power interruption and maintenance reporting and dissemination for ISELCO-1. | Yes | Validated by the primary project scope and core purpose of the ISELCONNECT platform. |
| Design and develop dedicated modules for Administrators, Linemen, and Residents to handle real-time logs, accounts, analytics, task updates, mapping, and geotagged damage reporting. | Yes | Validated by the specific feature requirements established for all three user types within the application. |
| Evaluate system compliance against all eight ISO/IEC 25010 system quality evaluation metrics. | Yes | Validated by the planned quality assurance and evaluation framework for the software. |

B. Requirements Validation

| Requirement | Validated | Remarks |
| --- | --- | --- |
| Functional Requirements | ☑ | Reviewed and verified based on the approved project scope. |
| Non-Functional Requirements | ☑ | Reviewed and verified based on the system specifications. |
| User Requirements | ☑ | Reviewed and verified based on the documented user needs in Chapter 1. |
| Hardware Requirements | ☑ | Reviewed and verified based on the identified deployment requirements. |
| Software Requirements | ☑ | Reviewed and verified based on the selected development technologies. |

C. Scope Changes

List proposed modifications.

| Proposed Change | Reason | Adviser Approval |
| --- | --- | --- |

ACTIVITY 3

Work Breakdown Structure Development

Purpose

To organize all project activities and distribute responsibilities among team members.

Procedure

- List all tasks needed to complete the project.

- Group similar tasks together.

- Assign responsible members.

- Estimate completion dates.

- Complete Form 3.

FORM 3

WORK BREAKDOWN STRUCTURE (WBS)

Instructions

Break down project activities into smaller work packages.

| Major Deliverable | Task | Assigned Member | Due Week |
| --- | --- | --- | --- |
| Front-End Development | Login Interface | Mark Justin F. Balisacan John Lloyd A. Binuya | Week 4 |
| Back-End Development | Authentication Module | Mark Justin F. Balisacan John Lloyd A. Binuya | Week 4 |
| Database Development | Database Creation | Mark Justin F. Balisacan John Lloyd A. Binuya | Week 1 |
| Testing | Unit Testing | Mark Justin F. Balisacan John Lloyd A. Binuya Allysa B. Reyes | Week 8 |
| Deployment | Installation | Mark Justin F. Balisacan John Lloyd A. Binuya Allysa B. Reyes | Week 10 |
| Documentation | User Manual | Allysa B. Reyes | Week 14 |

Team Verification

All members must sign below:

ACTIVITY 4

Gantt Chart Preparation

Purpose

To establish a semester-long implementation schedule.

Procedure

- Use the completed WBS.

- Identify project milestones.

- Assign target weeks.

- Prepare the schedule.

- Complete Form 4.

FORM 4

GANTT CHART SUBMISSION FORM

Instructions

Indicate when each task will be performed.

Milestone Schedule

| Milestone | Target Week |
| --- | --- |
| Alpha Version | Week 4 |
| Prototype Presentation | Week 5 - 6 |
| Beta Version | Week 8 |
| Agency Immersion | Week 9 |
| Deployment | Week 10 |
| Evaluation | Week 11 |
| Mock Defense | Week 14 |
| Final Defense | Week 15 |

ACTIVITY 5

Development Planning

Purpose

To prepare the overall implementation strategy.

Procedure

- Determine development methodology.

- Identify technologies.

- Assign project roles.

- Identify risks.

- Complete Form 5.

FORM 5

PROJECT DEVELOPMENT PLAN

A. Team Roles

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Mark Justin F. Balisacan | Web and Backend Developer | Develop the web system, backend, and database integration. |
| John Lloyd A. Binuya | Mobile and Backend Developer | Develop the mobile application and backend features. |
| Allysa B. Reyes | Quality Assurance | Test the system and ensure quality compliance. |

B. Development Methodology

□ Agile

□ Scrum

□ Waterfall

□ Incremental

☑ RAD

C. Development Tools

| Category | Tool |
| --- | --- |
| Programming Language | Javascript |
| Framework | Vue, React |
| Database | Supabase |
| IDE | Visual Studio, Android Studio |
| Repository | Github |

D. Risk Management Plan

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Internet connectivity issues | Medium | High | Provide offline data capture and sync when connected. |
| Delays in development | Medium | High | Follow a project schedule and monitor progress regularly. |
| System bugs and errors | High | Medium | Conduct regular testing and debugging. |
| Data security breaches | Low | High | Implement authentication, encryption, and access control. |
| Low user participation | Medium | Medium | Provide user orientation and an intuitive interface. |
| Hardware or device failure | Low | High | Perform regular backups and use reliable equipment. |

E. Communication Plan

| Activity | Schedule |
| --- | --- |
| Team Meeting | Every Saturday, 5pm |
| Adviser Consultation | As needed based on the adviser’s consultation schedule |
| Client Coordination | As needed |

ACTIVITY 6

Repository Setup

Purpose

To establish version control and project collaboration mechanisms.

Procedure

- Create repository.

- Create project folder structure.

- Add all members.

- Commit initial files.

- Complete Form 6.

FORM 6

REPOSITORY SETUP REPORT

Repository Information

Repository Name:

ISELCONNECT

Repository URL:

https://github.com/ISELCONNECT-ORG

Member Access

| Member | Access Granted |
| --- | --- |
| Mark Justin F. Balisacan | Yes |
| John Lloyd A. Binuya | Yes |
| Allysa B. Reyes | Yes |

Required Screenshots

Attach:

□ Repository Homepage

□ Team Members

□ Folder Structure

□ Initial Commit

Repository Information

Repository Name:

ISELCONNECT

Repository URL:

https://github.com/ISELCONNECT-ORG

Member Access

| Member | Access Granted |
| --- | --- |
| Mark Justin F. Balisacan | Yes |
| John Lloyd A. Binuya | Yes |
| Allysa B. Reyes | Yes |

Required Screenshots

Attach:

□ Repository Homepage

□ Team Members

□ Folder Structure

□ Initial Commit

Repository Structure

List folders created.

| Folder Name | Purpose |
| --- | --- |
| /docs | Documentation |
| /database | Database Scripts |
| /frontend | Interface Development |
| /backend | Server-side Development |