Balisacan, Mark Justin F.							BSIT 4-1 WMAD

Binuya, John Lloyd A.

Reyes, Allysa B.

WEEK 3: SYSTEM DEVELOPMENT I

I. INTENDED LEARNING OUTCOME (ILO)

At the end of this laboratory activity, students should be able to:

Develop and implement the core functionalities, user interfaces, and system workflows specified in the approved project requirements while applying established coding standards and collaborative development practices.

II. PERFORMANCE TASK

Following the successful completion of the development environment setup and database implementation during Week 2, your team shall begin actual system development.

You are required to implement the project's priority features, develop user interface components, and establish system workflows that demonstrate the project's core functionality.

The outputs produced this week will serve as evidence that the project has transitioned from planning to actual software development.

III. WEEK 3 ACTIVITIES

Activity 1 – Module Development Planning

Activity 2 – Core Functionality Development

Activity 3 – User Interface Development

Activity 4 – Workflow Configuration

Activity 5 – Internal Functionality Verification

Activity 6 – Repository Update and Version Control

Activity 7 – Progress Reporting and Adviser Consultation

ACTIVITY 1

MODULE DEVELOPMENT PLANNING

Purpose

To identify and prioritize the modules that will be developed during Week 3.

Procedure

- Review the approved requirements specification.

- Review the Work Breakdown Structure (WBS).

- Identify priority modules for development.

- Assign responsibilities among team members.

- Complete Form 1.

FORM 1

WEEK 3 MODULE DEVELOPMENT PLAN

Directions

List all modules scheduled for development this week.

| Module | Description | Assigned Member | Target Completion |
| --- | --- | --- | --- |
| User Authentication | User registration and login with Email OTP verification and role-based access (Admin, Lineman, Resident). | Mark Justin Balisacan John Lloyd Binuya | August 6, 2026 |
| Lineman Module | Allow lineman to determine the path toward the report location through the map. | John Lloyd Binuya | August 6, 2026 |
| Resident Module | Resident can view the location of the lineman when the status of the report is “on progress”. | John Lloyd Binuya | August 6, 2026 |
| Report Receiving schedule | Previously, reports received during working hours were manually forwarded by the main office to the appropriate branch, while reports received outside working hours were handled by the main office. In the proposed system, reports submitted during working hours are automatically routed to the appropriate branch, eliminating the need for manual forwarding. | Mark Justin Balisacan John Lloyd Binuya | August 6, 2026 |
| Notification System | When the admin set a schedule for the power outage, those residents who have their address listed on the affected barangay, they will receive a notification informing them that they are affected on the power outage. | Mark Justin Balisacan John Lloyd Binuya | August 6, 2026 |
| Admin Dashboard | Enables administrators to view, validate, assign and monitor reports through an interactive dashboard. | Mark Justin Balisacan | August 6, 2026 |
| Incident Module | This module displays active incidents in a table showing status, priority, customer, description, location details, assigned linemen, and time, allowing admins to assign lineman and view details. | Mark Justin Balisacan | August 6, 2026 |

Priority Classification

☑ High Priority

□ Medium Priority

□ Low Priority

Team Approval

Member Signatures:

ACTIVITY 2

CORE FUNCTIONALITY DEVELOPMENT

Purpose

To develop the major business processes and functions required by the project.

Examples

Depending on project type:

- User Registration

- User Authentication

- Records Management

- Inventory Processing

- Appointment Scheduling

- Reporting Module

- Data Analytics Module

- Security Module

Procedure

- Develop assigned functionality.

- Apply approved coding standards.

- Test functionality locally.

- Commit source code to repository.

- Complete Form 2.

FORM 2

CORE FUNCTIONALITY DEVELOPMENT REPORT

Directions

Document each completed functionality.

| Functionality | Description | Status |
| --- | --- | --- |
| Application Language (Filipino and English) | The Resident and Lineman Users can change the Laguage into Tagalog or English | In Progress |
| Lineman Resident Descriptive analytics and report list filtering | We display the count of report through the report status (Pending, In Progress, Resolved, Rejected) and when clicked it will filter the report depending on the statuses. | Complete |
| Edit Report | When the status of the report is “Pending” the resident can still edit the report. | Complete |
| Accept/Reject Report | This functionality allows administrators to validate and prioritize incoming crowdsourced incident reports submitted by residents. | In Progress |
| Assign Lineman | This functionality enables the administrator to select and dispatch available field personnel to specific incident locations based on urgency and geographic proximity. | In Progress |
| See Details of the Report | This functionality lets admin view comprehensive information about a specific incident. | In Progress |

Functionality Verification

| Test Conducted | Result |
| --- | --- |
| Input Validation | Pass |
| Process Execution | Pass |
| Output Generation | Pass |

Evidence Attached

MOBILE

□ Screenshot of Functionality Application Language (Filipino and English) Lineman Resident Descriptive analytics and report list filtering Edit Report

□ Source Code Screenshot Application Language (Filipino and English) Lineman Resident Descriptive Edit Report analytics and report list filtering □ Demonstration Screenshot Application Language (Filipino and English) Lineman Resident Descriptive analytics and report list filtering Edit Report

WEB

□ Screenshot of Functionality Accept/Reject Report Assign Lineman See Details of the Report

□ Source Code Screenshot Accept/Reject Report Assign Lineman See Details of the Report

□ Demonstration Screenshot Accept/Reject Report Assign Lineman See Details of the Report

ACTIVITY 3

USER INTERFACE DEVELOPMENT

Purpose

To implement user-friendly interfaces aligned with approved system designs.

Procedure

- Develop system screens.

- Implement navigation menus.

- Apply usability principles.

- Verify screen responsiveness.

- Complete Form 3.

FORM 3

USER INTERFACE DEVELOPMENT REPORT

Directions

List all developed interfaces.

| Interface/Page | Purpose | Status |
| --- | --- | --- |
| Login Page | Provides secure user authentication and grants access to the system based on user credentials and roles. | Complete |
| Dashboard | Displays an overview of relevant information, system activities, notifications, and key data according to the user's role. | In Progress |
| User Management | Allows authorized users to manage user accounts, profiles, roles, and permissions within the system. | Complete |
| Reports Page | Enables users to create, view, update, monitor, and manage reports, including their status and related details.. | Complete |

User Interface Checklist

| Item | Completed |
| --- | --- |
| Consistent Design | ☑ |
| Functional Navigation | ☑ |
| Responsive Layout | ☒ |
| Error Messages Implemented | ☒ |

Required Evidence

MOBILE

| □ Interface Screenshots |  |
| --- | --- |
| Residents Login Page User Management Lineman Login Page | Dashboard Report Page Dashboard and Report Page |
| User Management | □ Mobile/Responsive View Screenshot (if applicable) |

WEB

| □ Interface Screenshots Login Page User Management | Dashboard Reports Page |
| --- | --- |
| □ Navigation Demonstration Login Page User Management | Dashboard Reports Page |

ACTIVITY 4

SYSTEM WORKFLOW CONFIGURATION

Purpose

To establish the logical flow of system processes.

Procedure

- Identify major transactions.

- Configure workflow sequences.

- Test process flow.

- Verify system responses.

- Complete Form 4.

FORM 4

SYSTEM WORKFLOW VALIDATION FORM

Directions

Document workflow implementation.

| Workflow | Status | Remarks |
| --- | --- | --- |
| Login Process | Implemented | Functional and completed. |
| Data Entry Process | Implemented | Functional, enhancements are ongoing. |
| Data Processing | Implemented | Functional, enhancements are ongoing. |
| Report Generation | Implemented | Functional, enhancements are ongoing. |

Workflow Verification

| Validation Item | Result |
| --- | --- |
| Inputs Accepted Correctly | Pass |
| Process Executes Correctly | Pass |
| Output Generated Correctly | Pass |

Evidence Attached

□ Workflow Diagram

□ Workflow Demonstration Screenshots

MOBILE

Sign up Process Access the application Authenticate the user - Sign up Filling up the information Email OTP Login Process

Data Entry Process Reporting

Database Editing the Report (edit the description from “near iselco-1” to “in front of iselco-1” Editing the Report (edit the description from “near iselco-1” to “in front of iselco-1” Store in database

WEB

Login Process Data Entry Process Manual Reporting Database Accept Report Database Reject Report Database

ACTIVITY 5

INTERNAL FUNCTIONALITY VERIFICATION

Purpose

To verify that developed modules are functioning properly before integration.

Procedure

- Conduct peer testing.

- Verify inputs and outputs.

- Identify issues encountered.

- Record findings.

- Complete Form 5.

FORM 5

MODULE VERIFICATION CHECKLIST

Directions

Evaluate each completed module.

| Module | Functioning Correctly | Needs Revision |
| --- | --- | --- |
| User Authentication | □ | ☒ |
| Lineman Module | □ | ☒ |
| Resident Module | ☑ | □ |
| Report Receiving schedule | ☑ | □ |
| Notification System | ☑ | □ |
| Admin Dashboard | □ | ☒ |

Issues Identified

| Issue | Severity | Action Taken |
| --- | --- | --- |
| Inaccurate estimated time in power advisories. | High | Fix the database time zone. |
| Lineman status not responsive. | High | Apply proper workflow to determine the lineman status. |
| Inaccurate time on report progress tracker. | Medium | Synchronized the report tracker timestamps with the correct system time zone. |
| There’s no descriptive analytics for resolved reports. | Low | Add analytics. |

Team Verification

Test Conducted By: Allysa Reyes

Date: August 5, 2026

ACTIVITY 6

REPOSITORY UPDATE REPORT

Purpose

To document all development activities uploaded to the repository.

Procedure

- Commit all completed work.

- Update repository documentation.

- Record commits made.

- Complete Form 6.

FORM 6

REPOSITORY UPDATE REPORT

Repository URL: https://github.com/ISELCONNECT-ORG/iselconnect_mobile

Commits Made This Week

| Commit Description | Date |
| --- | --- |
| Feat: no internet connection screen | August 5, 2026 |
| Feat: users’ active status and lineman availability | August 5, 2026 |
| style: removing of map on Resident's | August 4, 2026 |
| fix: scheduled report | August 2, 2026 |

Repository URL: https://github.com/ISELCONNECT-ORG/iselconnect_web

Commits Made This Week

| Commit Description | Date |
| --- | --- |
| Style.AdminDashboard | August 5, 2026 |
| Feat.LinemanLocationTracking | July 30, 2026 |
| FixReportVerificationByAdmin | July 30, 2026 |

Repository Evidence

| MOBILE □ Updated Source Code | □ Commit History Screenshot |
| --- | --- |
| □ Team Contributions Screenshot |  |
| WEB □ Updated Source Code |  |

ACTIVITY 7

PROGRESS REPORT NO. 1

Purpose

To summarize development accomplishments during Week 3.

Procedure

- Review all completed activities.

- Summarize accomplishments.

- Identify challenges encountered.

- State plans for Week 4.

- Complete Form 7.

FORM 7

PROGRESS REPORT NO. 1

Project Information

Project Title: ISELCONNECT: A Power Outage and Visual Maintenance Report Management System

Date Submitted: August 7, 2026

Accomplishments This Week

| Activity | Status |
| --- | --- |
| Core Functionality Development | In Progress |
| User Interface Development | In Progress |
| Workflow Configuration | In Progress |

Major Accomplishments

- Completed the development of the core web and mobile application interfaces.

- Implemented the login, data entry, data processing, and report generation workflows.

- Integrated Supabase for database and backend services.

- Implemented report submission, status tracking, map-based location, and notification features.

- Conducted initial system testing and identified issues requiring refinement.

Challenges Encountered

- Inaccurate timestamps in power advisories and report progress tracking.

- Lineman availability/status was not updating consistently.

- Some report locations and map road paths were inaccurate.

- SMS OTP authentication was costly to implement and maintain.

Corrective Actions Taken

- Reviewed and corrected database timezone and timestamp handling.

- Improved the workflow for determining and updating lineman status.

- Refined GPS/location handling and map configuration.

- Reviewed the OTP authentication and notification process.

- Replaced SMS OTP with Email OTP to reduce costs while maintaining user verification.

- Performed repeated testing to verify the fixes and improve system reliability.

Planned Activities for Week 4

- Continue system development and feature integration.

- Complete pending modules and improve existing functionalities.

- Conduct further testing and fix identified issues.

- Refine the user interface and system workflow.

Prepared by: Allysa B. Reyes

Group Leader

Reviewed by: Dr. Desiray D. Nayga

Project Adviser